## Slide 1: How to report the progress on your work
1.2

## Slide 2: I would like to tell the followings today.
Especially, regarding the report concerning badness,
we need to tell it as soon as possible objectively.
It’s not good that we report later in order to avoid being scolded.
The report concerning badness is also a problem for the project.
The problem should be resolved. If it’s lost freshness information, or your superior couldn’t get it, we can’t resolve the problem quickly, and the situation becomes worse.
We need to report especially bad situation immediately and objectively.

## Slide 3: What is the report?
Report object
The reporter tells the situation and
the result to people who are reported
about a certain event.
Person who receives report
Person who reports

## Slide 4: What is the technique of the report?
What is the firm size of
IBS Okinawa?
It’s almost half the size
of Integration 2 division.
?
?
?

## Slide 5: Let's objectively tell it.
The capital is 50 million JPY.
The number of employees is 50 people.
What is the firm size of
IBS Okinawa?

## Slide 6: Progress report
A customer asked us to do a work.
Is there any problem?
How’s your project going?
I can’t understand the progress on your work without your report.
A customer complained us.
It was reported suddenly one day. ｢A big problem occurred. Therefore, currently, work has stopped. ｣
It is difficult for us to solve this problem.
Therefore, it is important to report the progress regularly, and to understand the current state. (It’s important to share our recognition with a customer. )
The customer can understand the situation by reporting on a little delay and the trouble. It is possible to think about the countermeasure in advance.
If you are asked to do the work, you should report the progress on your work.

## Slide 7: Weekly report and daily report
Daily report:
Situation of today’s task
Progress to plan
Countermeasure
Schedule for tomorrow
Impression
The weekly report and the daily report are regular reports.
The daily report is used to report on the content of my work to the superior. If you have any problems,
You can receive advice from the superior.
When I get the daily report from subordinate…
Is it ok for how to advance the task?
Is the countermeasure correct? Besides, there isn't better countermeasure?
Is tomorrow's task correct?
In you write the daily report,
“whether I am approaching my goal"
".whether my situation is good"
If you confirm the result of your work at the end of the day,
You can consider how to do your work efficiently after the next day or later.

## Slide 8: Generally
What is the report?
  What kind of report is it?
  What do you want to tell?
  Which scene is it? When is it?
  Who is the person who are reported?
  What do you want to obtain?
    Do you need a opinion? Do you want me to judge it?

## Slide 9: Did you understand purport?
Especially, regarding the report concerning badness, we need to tell it as soon as possible objectively.
It’s not good that we report later in order to avoid being scolded.
The report concerning badness is also a problem for the project.
The problem should be resolved. If it’s lost freshness information, or your superior couldn’t get it, we can’t resolve the problem quickly, and the situation becomes worse.
We need to report especially bad situation immediately and objectively.